Research Questions, Evidence Plan, and Technical Work Plan

Project Title: Public Service and Food Access

Team Name: Trace Analysts

Team Members: Alex Vogt (Analytics Lead), Hunter Francis (Data/Pipeline Lead), Amanda Plasencia (Report Lead), Karely Godoy (Presentation Lead)

Selected Dataset and Source Link: USDA Economic Research Service 2019 Large Retailer Access Map (LRAM) dataset. Available at: USDA ERS Food Access Research Atlas Download.

Repository: CIS480_Project_Repository

Intended Stakeholder: A hypothetical nonprofit or public-service organization focusing on community health and food security.

Decision/Outcome Supported: The project helps the stakeholder identify which census tracts in Cook County, Illinois, show the greatest food-access challenges to prioritize them for further investigation, site visits, and community outreach.

Unit of Observation and Key Variables:

Each row in the dataset represents a single census tract in Cook County, Illinois. The dataset contains 147 raw fields, with the primary variables for this investigation defined as:

- CensusTract: Unique 11-digit FIPS code identifier for the census tract, zero-padded as a string.

- PovertyRate: Percentage of the census tract population living at or below the federal poverty level.

- MedianFamilyIncome: Median family income in dollars for the tract (inverted in scoring so lower income yields higher priority).

- lapop1share: Percentage of the total tract population located more than 1 mile from a supermarket.

- lalowi1share: Percentage of the tract population that is both low-income and located more than 1 mile from a supermarket.

- lahunv1share: Percentage of housing units without a vehicle and located more than 1 mile from a supermarket.

- lasnap1share: Percentage of housing units receiving SNAP benefits and located more than 1 mile from a supermarket.

Our project will help a hypothetical public-service nonprofit make targeted outreach and investigation decisions by analyzing USDA food-access, socioeconomic, and transportation indicators and producing a transparent PriorityScore and ranking across all 1,314 Cook County census tracts. We will judge its usefulness based on whether a non-technical stakeholder can successfully identify priority tracts from our output and whether the composite score aligns statistically with individual risk indicators.

Research Questions and Functional Questions

Question 1: Do census tracts with high poverty rates and high no-vehicle shares show significantly higher low-income low-access shares (lalowi1share) than tracts with high poverty alone?

- Stakeholder Decision Supported: Helps the nonprofit decide whether outreach programs should focus strictly on low-income areas or prioritize areas with overlapping vehicle access barriers.

- Type: Comparative.

- Variables/Records Needed: PovertyRate, lahunv1share, lalowi1share, lapop1share across all 1,314 Cook County tract records.

- Feasibility: Highly feasible by grouping in pandas and comparing group means in the analysis pipeline.

- Assumption/Alternative Explanation: Distance-based share metrics (lahunv1share, lalowi1share) share underlying population denominators, which can lead to overlapping populations being counted across measures.

- Expected Output: A grouped summary table and a boxplot comparison showing the difference in low-access shares between high-poverty tracts with and without severe vehicle limitations.

Question 2: Can an external stakeholder with no technical background use the output table and documentation to identify the top 10 priority tracts and explain why they were selected?

- Stakeholder Decision Supported: Validates whether the tool is practically usable by decision-makers and non-technical field workers.

- Type: Functional / Stakeholder Value.

- Variables/Records Needed: Final cook_county_scored.csv output file, field definitions, and generated visualization figures (specifically Figure 3 and Figure 5).

- Feasibility: Feasible within 1–2 hours by conducting a walk-through with a peer or external reviewer outside the development team.

- Assumption/Alternative Explanation: Reviewers might rely solely on rank order without understanding how normalized component variables contribute to the composite score.

- Expected Output: A user testing evaluation record documenting whether the non-technical user successfully identified top tracts and correctly interpreted the component scores.

Hypotheses and Acceptance Criteria

Statistical Hypotheses

Hypothesis 1 (Linked to Question 1)

- Null Hypothesis (H0): In high-poverty census tracts, vehicle ownership rates have no relationship with the share of low-income residents living over a mile from a supermarket.

- Alternative Hypothesis (H1): High-poverty tracts with fewer vehicles (higher lahunv1share) have a significantly higher percentage of low-income residents living far from a supermarket (lalowi1share).

- Expected Relationship: Positive relationship (as no-vehicle rates go up, low-access rates go up).

- Supporting Evidence: A statistically significant group difference (p<0.05) of at least 10 percentage points in mean lalowi1share.

- Revealing Failure: A difference under 10 percentage points or lack of statistical significance (p≥0.05).

- Rationale: Not having a car makes a long trip to the grocery store much harder, compounding the effect of low income.

Hypothesis 2 (Composite Index Validation)

- Null Hypothesis (H0): The composite PriorityScore has no positive correlation with individual distress indicators (lasnap1share, lalowi1share, lahunv1share).

- Alternative Hypothesis (H1): The composite PriorityScore shows a strong positive correlation (R≥0.50) with each individual food-access barrier metric.

- Expected Relationship: Strong positive correlation across all individual distress fields.

- Supporting Evidence: Pearson correlation R≥0.50 with p<0.01 across all component variables.

- Revealing Failure: Weak correlation (R<0.50) or a negative relationship on any primary distress metric.

- Rationale: For the prioritization model to be trustworthy, high overall scores must consistently reflect severe underlying socioeconomic and geographic barriers.

Functional Acceptance Criteria

Criterion 1: Data Ingestion & Cleaning Pipeline (Linked to Q1)

- Given: The raw USDA 2019 LRAM Excel dataset containing Cook County records.

- When: The data pipeline notebook (Food Access Visualizations) executes.

- Then: Exactly 1,314 Cook County census tract records are retained, CensusTract is converted to an 11-digit zero-padded string, missing distance-shares are filled with 0.0, and imputed income/poverty flags are created without errors.

- Supporting Evidence: Execution logs displaying “National rows loaded: 72,531, Rows after filter: 1,314”, and “Remaining missing values in index vars: 0”.

- Revealing Failure: Row count mismatch, unpadded tract IDs, or unhandled “NaN” values crashing downstream score calculations.

- Rationale: Clean ingestion guarantees reproducibility and mathematical integrity across the scoring model.

Criterion 2: Prioritization Output Generation (Linked to Q2)

- Given: Normalized index variables scaled from 0 to 1 with inverted MedianFamilyIncome.

- When: The scoring script computes equal-weighted averages and ranks tracts.

- Then: Every tract receives a PriorityScore between 0.0 and 1.0, an integer PriorityRank from 1 to 1,314, and exports cook_county_scored.csv and cook_county_top20.csv.

- Supporting Evidence: Exported CSV files in the outputs/ folder containing all 1,314 tracts and the top 20 subset.

- Revealing Failure: Score values falling outside [0,1], missing ranks, or non-reproducible CSV output files.

- Rationale: Stakeholders require an ordered, predictable output table to evaluate intervention targets.

Measures and Evidence Plan

Question 1: Do high-poverty areas with no cars have worse food access than high-poverty areas with cars?

- Measure: The average percentage of low-income residents living more than a mile from a grocery store (lalowi1share) in two groups of high-poverty tracts: those with better vehicle access vs. those with worse vehicle access (higher lahunv1share).

- How We Calculate It: Split high-poverty Cook County tracts into better- vs. worse-vehicle-access groups, compare their average low-access percentages, and run a t-test to measure statistical significance.

- Scope: All 1,314 census tracts in Cook County, Illinois (using 2019 USDA data).

- Baseline Comparison: High-poverty tracts with good vehicle access vs. high-poverty tracts with poor vehicle access.

- Success Criterion: A statistically real difference (p<0.05) where areas with fewer cars have at least a 10-point higher share of low-income, low-access residents.

- Evidence: Summary tables, a boxplot comparison, and t-test outputs generated in our analysis notebook.

- Validation: Re-run the calculations in a fresh code session to ensure numerical identity.

- Interpretation Risk: USDA distance metrics overlap (for instance, the same person might be counted in both poverty and no-car statistics), which can make differences look slightly larger than they are.

- Owner: Alex Vogt (Analytics Lead).

Question 2: Can a non-technical stakeholder use the output table and documentation to identify the top 10 priority tracts and explain why they were selected?

- Measure: How easily and accurately an outside user can read our summary table (cook_county_top20.csv) and explain why those top areas were picked using Figure 3 and Figure 5.

- How We Calculate It: Provide an outside reviewer with cook_county_top20.csv and count how many simple identification tasks they complete correctly without assistance.

- Scope: The top 20 prioritized Cook County census tracts.

- Baseline Comparison: Asking someone to read our clean priority table versus asking them to figure out the raw USDA spreadsheet with 147 columns.

- Success Criterion: The reviewer correctly finds the top 10 areas and identifies the primary driving factors (like low income or no cars) for their selection.

- Evidence: A signed task worksheet, feedback notes, and signed completion log from the reviewer test session.

- Validation: Test someone outside our team (a classmate or family member) who has never seen the code before.

- Interpretation Risk: The user might look purely at the final rank without understanding what component factors drove that specific ranking.

- Owner: Karely Godoy (Presentation Lead) & Amanda Plasencia (Report Lead).

Criterion 1: The data loading and cleaning pipeline code works correctly.

- Measure: The pipeline script loads raw data, handles missing values, formats tract ID numbers, and outputs the exact right row count.

- How We Calculate It: Check that the row count equals 1,314, verify that every tract ID is an 11-digit zero-padded text code, and check for remaining missing values (NaN).

- Scope: National USDA dataset (72,531 rows) filtered down to Cook County, IL (1,314 rows).

- Baseline Comparison: Our filtered pipeline row count (1,314) versus the official U.S. Census Bureau list of Cook County census tracts.

- Success Criterion: The pipeline keeps exactly 1,314 rows, formats all IDs as 11 digits, and leaves zero unexpected blank cells in index columns.

- Evidence: Print logs from Food Access Pipeline showing “National rows loaded: 72,531, Rows after filter: 1,314”, and “Remaining missing values in index vars: 0”.

- Validation: Automated check cells written into the notebook that throw clear error messages if rows are dropped or missing.

- Interpretation Risk: Blanks in USDA distance columns mean "0 residents live far away," not "missing data." If not handled right, this can break calculations.

- Owner: Hunter Francis (Data/Pipeline Lead).

Criterion 2: The priority score generates a clean, ranked output file.

- Measure: Every tract gets a score between 0 and 1, a rank from 1 to 1,314, and exports cleanly to a CSV file.

- How We Calculate It: Rescale all variables onto a 0-to-1 scale, average them into a PriorityScore, rank them in descending order, and save the file to our outputs/ folder.

- Scope: All 1,314 Cook County census tracts.

- Baseline Comparison: Our new continuous composite score vs. single-variable binary flags used by the USDA (LILATracts_1And10).

- Success Criterion: All scores land between 0.0 and 1.0, ranks run smoothly from 1 to 1,314, and two CSV files (cook_county_scored.csv and cook_county_top20.csv) are successfully created on disk.

- Evidence: The generated CSV files saved in outputs/ and verified in Food Access Visualizations (Figure 4).

- Validation: Open the generated CSV files in Pandas or Excel to make sure the headers, sorting, and numbers match up.

- Interpretation Risk: Stakeholders might think a rank of #1 means an area is officially the "worst food desert in Illinois" rather than simply the highest-need tract based on our specific formula.

- Owner: Amanda Plasencia (Report Lead) & Hunter Francis (Data/Pipeline Lead)

Architecture and Data Pipeline Rationale

Technology Stack & Justification

- Core Stack: Python 3.13, pandas, numpy, matplotlib, pathlib, Jupyter Notebook environment.

- Rationale: Highly accessible, open-source, standard academic stack. Eliminates cloud costs and permission barriers while delivering robust data transformation and plotting capabilities for a 72,531-row dataset.

- Cost & Compute: $0 cost; runs locally in seconds on any modern computer.

- Privacy & Security: The USDA LRAM dataset is fully public, aggregated census-tract data. No private, personally identifiable information (PII) or institutional tokens are used.

End-to-End Data Pipeline & Visualization Flow

- Input and Ingestion: Raw Excel file FoodAccessResearchAtlasData2019.xlsx loaded via load_lram(), which parses the Food Access Research Atlas sheet and converts literal text "NULL" entries to proper “NaN” values.

- Filtering & Formatting: The pipeline filters the national set (72,531 rows) by configuration variables (STATE_NAME = "Illinois", COUNTY_NAME = "Cook County"), yielding exactly 1,314 tract records. CensusTract identifiers are converted to 11-digit zero-padded text strings (str.zfill(11)).

- Missing Value Treatment: Fill “NaN” in distance-share columns (lapop1share, lalowi1share, lahunv1share, lasnap1share) with 0.0 (representing zero low-access population at 1 mile). Impute missing income/poverty values using county medians with imputation tracking flags.

- Normalization & Scoring:

  - Min-Max Normalization: Rescale index variables to [0,1] via (x - min) / (max - min).

  - Inversion: Invert MedianFamilyIncome_score = 1 - norm so lower income yields higher distress score.

  - Aggregation & Ranking: Compute equal-weighted average across normalized fields to derive PriorityScore and assign PriorityRank (1 to 1,314).

- Output Export: Export analysis-ready datasets (cook_county_scored.csv and cook_county_top20.csv) into the outputs/ directory.

- Visualization Suite: Food Access Visualizations reads cook_county_scored.csv and generates six publication-quality figures saved to figures/:

  - Figure 1: Distribution histograms for all six index variables.

  - Figure 2: Distance-share coverage breakdown (populated vs. zero/NULL fill).

  - Figure 3: Horizontal bar chart of the Top 20 priority tracts.

  - Figure 4: Priority score boxplot by USDA LILA flag (baseline validation showing median scores of 0.354 for LILA tracts vs 0.161 for non-LILA tracts).

  - Figure 5: Stacked bar chart showing score composition for top tracts.

  - Figure 6: Bar chart showing correlation strength (R>0.50) between individual hardship indicators and the overall PriorityScore.

  - Figure 7: Model robustness and sensitivity analysis showing rank stability under alternative variable weighting scenarios.

  - Figure 8: Geographic choropleth map highlighting the spatial distribution all priority tracts across Cook County.

  - Figure 9: Geographic choropleth map highlighting the spatial distribution of the top priority tracts across Cook County.

Pipeline and Visualization Technical Summary

Setup and Execution Instructions

- Place FoodAccessResearchAtlasData2019.xlsx in the root repository directory.

- Open Food Access Pipeline and confirm settings in Cell 2: STATE_NAME = "Illinois", COUNTY_NAME = "Cook County".

- Execute all cells in Food Access Pipeline (Kernel -> Restart & Run All) to generate outputs/cook_county_scored.csv and outputs/cook_county_top20.csv.

- Open Food Access Visualizations and execute all cells to generate analysis plots in the figures/ directory.

Representative Input vs. Expected vs. Actual Output

- Representative Input:

  - National dataset: 72,531 rows, 147 columns.

  - Tract 17031540102: PovertyRate = 64.15, lapop1share = 100.0, lalowi1share = 87.67, lahunv1share = 53.87, lasnap1share = 62.01, MedianFamilyIncome = $17,122.

- Expected Output: Filtered to 1,314 rows; 0 missing values in index columns; tract 17031540102 ranks #1 with a score of 0.967.

- Actual Output:

  - National rows loaded: 72,531

  - Rows after filter: 1,314 (Cook County, Illinois)

  - Remaining missing values in index vars: 0

  - PriorityScore range: 0.003 -> 0.967

  - Top Ranked Tract: FIPS 17031540102 (PriorityRank = 1, PriorityScore = 0.96704).

- Pipeline Verification Status: Passed.

- Known Limitations: LRAM data relies on 2010 Census boundaries and 2014–2018 ACS survey data. It reflects historical conditions and cannot be presented as a real-time 2026 assessment. In addition, 74.0% of Cook County tracts receive 0.0 for 1-mile low-access distance shares because the USDA populates distance metrics only for tracts flagged low-access at 1 mile.

Responsible AI Use Statement

Artificial intelligence (ChatGPT) was used during the preparation of this submission as an editing and quality-assurance tool. AI assisted our team in checking grammar and verifying that variable names, data cleaning logic, and made sure the calculated numbers matched consistently across our written report, Food Access Pipeline, and Food Access Visualizations.